**Project Name Automatic Playlist Recommendation System**

**Prepared by:**

**Elizabeth Thomas**

**Priyanka Sharma**

**Dhiksha Ramkumar**

**Indrajeet Mishra**

**Sairam Rajagopalan Date: *2017 09 28***

**Milestone Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Milestone** | **Date** | **Status** | **Responsible** | **Issues/Comments** |
| **Finished Requirements Phase of Project** | **9/25/2017** | **Done** | **All** | **May change as project progresses** |
| **Finished Diagramming** | **09/29/2017** | **Done** | **All** |  |
| **Recommendation Engine complete** | **10/16/2017** | **Done** | **Indrajeet Mishra** | **Still needs to be integrated into system** |
| **Completed SQL database for project** | **10/20/2017** | **Done** | **Sairam Rajagopalan** |  |
| **Front end frame build** | **10/29/2017** | **Done** | **Priyanka Sharma** | **Will require more (integration, etc)** |
| **HTML Built** | **11/6/2017** | **Done but may need refining** | **Dhiksha Ramkumar and Elizabeth Thomas** | **May need to be refined for design, integration** |
| **Project Source code complete** | **11/20/2017** | **Done** | **all** | **Need to finalize documentation and testing stages** |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |